## Slide 1: Project courses for master students Tanel Tammet

## Slide 2: Throwing students into water
This semester: you have to deliver a real procured software project
Next semester: a real startup-like application.
Student teams of 5-10 people, chosen randomly, each team with a similar distribution of skills.
Group organises itself: nobody outside does it.
Group members report every week.
Group organises regular meetings with a company representative.
TTU provides a supervisor/consultant.

## Slide 3: Master and bachelor studies
Master: two compulsory courses, 10 EAP each: expected 15 hours of work per week
Bachelor: one optional course of 5 EAP
All these courses are graded

## Slide 4: Procured project and a startup-project
Procurement project:
  https://courses.cs.ttu.ee/pages/ITX8530
Science-based startup project:
  https://courses.cs.ttu.ee/pages/ITX8540

## Slide 5: Procurement project goals
Experience for a practical project: analysis, specification, development, integration, documentation, installation together with a real client.
Exchange of experiences between students.
Experience of organising teamwork for a realistic team and project.
Experience of working like a standalone company.
Experience in practical employment of agile development methods.

## Slide 6: Science-based startup project goals
Selecting a sensible and useful application goal yourself.
Reading scientific literature.
Selecting and using scientific results.
Promoting your application, finding real users and expanding your userbase.
...

## Slide 7: Organisation and reporting
Teams formed by the TTU: no personal choice.
Task selected by TTU from those given by companies: no personal choice.
Organise the responsibility structure yourself.
Select and create the necessary infrastructure and technologies yourself, under limitations given by the company.
Weekly project meetings every Tuesday at 16:00 with a supervisor normally present.
Writing progress every week by every student: should be accessible on the web to the supervisor and easily navigatable week-by-week
.

## Slide 8: Mid-term review
Mid-term presentations by all teams: week 8.
Students failing to contribute will be disqualified at that point.

## Slide 9: Supervisors
Supervisor is NOT a team member and has no direct responsibility for the success of the project.
Supervisor tracks your progress and gives advice and help where he can.
Supervisors:
  Tanel Tammet,
  Juhan-Peep Ernits,
  Roger Kerse,
  Aivo Anier,
  Gunnar Piho,
  Ermo Täks,
  Alexander Horst Norta,
  Martin Rebane,
  Msury Rogasian Mahunnah,
  Neeme Loorits,
  Marko Kääramees

## Slide 10: Evaluation process
Evaluation is conducted by the committee of teachers after the presentation of the project by the team.
Both the end result of the project (50%) and the positive impact of the student to the project (50%) are evaluated.
The end result of the project and the impact of each student is evaluated by the committee of teachers, based on
  the web page documenting the development process,
  evaluation given by the teacher supervising the project,
  the evaluation of the supervisor/contact person of the company
  the presentation of the students.

## Slide 11: Evaluation criteria
The evaluation of the end results consists of evaluating the
  suitability of the result to the company,
  the quality of the result,
  efficient organisation of work
  following the deadlines.
The evaluation of the impact of the student evaluates the participation and positive impact given by the student, considering his/her tasks in the project and the learning outcomes of the course.

## Slide 12: Timetable 2 weeks
This week: intro, groups created, projects chosen.
You will know your team, project and initial meeting room next Monday
First real meeting next Tuesday at 16:00
Organise your group responsibilities during the first meeting
Optionally: find an alternative room for team meetings, but at the same time: Tuesdays at 16:00
Spend the second week by analysing the task: visit the company, write down all you learn, create a rough plan for the development, select technologies.
Start working immediately: push nothing to next week, month, ...
Development should start latest at the beginning of the third week.

## Slide 13: Organising responsibilities
Everybody should actively participate in all these parts of the work:
  Analysis
  Design
  Programming
  Documenting
You should select one person with the leading role / responsibilty for these roles, typically separate people:
  The team leader.
  A chief analyst, responsible for writing the analysis docs.
  A chief developer, responsible for both design and programming.
  Keeping the documentation together and coherent.
  Installation and deployment
People not actively contributing will be kicked out after mid-term review.

## Slide 14: Understanding the task
You will a get a brief overview of the task and the email of the contact person of the company.
It is your task to organise a meeting with the contact person asap.
Get as much as you can from the contact person. Let all the team be present. Write down the memo.
Ask for the contacts of other people in the company who are involved. Go meet them as well, get their view of the things.
Meet regularly with the company representative: preferably every week. Let everybody be present. Show progress and get her reaction: correct direction or what to change.
Do not wait for the full description of the task: this never comes, or rather, it comes gradually during presentations and meetings.

## Slide 15: Selecting tools and technologies
The company interests and preferences should dominate. Their requirements have to be followed.
Choose the easiest common denominator: do not actively promote your personal preferences.
No tool is much better than another.
Do not worry about having to use languages and tools you do not know yet: it is perfectly normal to learn new stuff quickly and

## Slide 16: Declaring
Cannot declare until Friday: we have yet to decide upon whom to declare (everybody to T.Tammet or everybody to the supervisor).